Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date: 30 September 2026

Team ID: SWTID-2026-8511

Project Name: Auto Ticket Classification using Flow Designer

Team Size: 4

Team Leader: Karthick G

Team Members: Kabilan M, Sathish Raj B, Manoj Mari M

Maximum Marks: 5 Marks

================================================================================

PRODUCT BACKLOG, SPRINT SCHEDULE, AND ESTIMATION

================================================================================

Sprint   | Functional Requirement (Epic)              | User Story Number | Story Points | User Story / Task                             | Priority | Team Members

---------+--------------------------------------------+-------------------+--------------+----------------------------------------------

--------------------------------------------------------------+----------+------------------

Sprint-1 | Incident Ticket Submission                 | USN-1             | 3            | As a student/teacher, I can submit an incident ticket with Short Description and Description details.       | High     | Indhu T

Sprint-1 | Incident Ticket Submission                 | USN-2             | 2            | As a user, I can enter contact details and select my location/classroom number.                           | High     | Mahalakshmi M

Sprint-1 | Input Validation                          | USN-3             | 3            | As the system, I can validate mandatory fields (Short Description) before form submission.                | High     | Venmathi S

Sprint-2 | Automated Keyword Parsing                 | USN-4             | 3            | As the system, Flow Designer analyzes keywords in Short Description and Description fields.               | High     | Indhu T

Sprint-2 | Category & Subcategory Assignment          | USN-5             | 3            | As the system, I can automatically assign Category and Subcategory based on identified keywords.           | High     | Mahalakshmi M

Sprint-2 | Priority & Assignment Group Routing       | USN-6             | 2            | As an IT support group, I can automatically receive tickets routed based on assigned category.            | Medium   | Venmathi S

Sprint-3 | Status Tracking & Management              | USN-7             | 3            | As a requester, I can view real-time ticket classification and resolution status in ServiceNow.           | High     | Amala Prathiba J

Sprint-3 | Notifications                             | USN-8             | 2            | As a requester, I receive automated notifications upon ticket creation, classification, and resolution.   | Medium   | Mahalakshmi M

Sprint-3 | Work Notes & Incident Logs                | USN-9             | 3            | As an IT support staff, I can view classification logs and update work notes for incident resolution.     | High     | Venmathi S

Sprint-4 | Helpdesk Reports & Dashboards             | USN-10            | 2            | As an IT administrator, I

can view reports on ticket volumes by category, classification accuracy & MTTR.  | Low      | Indhu T

Sprint-4 | Audit Logging                             | USN-11            | 2            | As an administrator, I can review historical audit logs of automatic classification and workflow triggers. | Medium   | All Members

================================================================================

PROJECT TRACKER, VELOCITY & BURNDOWN CHART

================================================================================

Sprint   | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed (as on Planned End Date) | Sprint Release Date

---------+--------------------+----------+-------------------+-----------------+-------------------------------------------------+-----

---------------

Sprint-1 | 8                  | 6 Days   | 01 Oct 2026       | 06 Oct 2026     | 8                                               | 06 Oct

2026

Sprint-2 | 8                  | 6 Days   | 07 Oct 2026       | 12 Oct 2026     | 8                                               | 12 Oct 2026

Sprint-3 | 8                  | 6 Days   | 13 Oct 2026       | 18 Oct 2026     | 8                                               | 18 Oct

2026

Sprint-4 | 4                  | 6 Days   | 19 Oct 2026       | 24 Oct 2026     | 4                                               | 24 Oct 2026

Velocity Calculation:

For this project, the planned total is 28 story points across 4 sprints. Each sprint is planned for 6 days. The average planned velocity is calculated as:

Average Velocity (AV) = Total Story Points / Number of Sprints = 28 / 4 = 7 story points per sprint

Planned Burndown Table:

Sprint Point     | Planned Remaining Story Points

-----------------+-------------------------------

Start            | 28

End of Sprint-1  | 20

End of Sprint-2  | 12

End of Sprint-3  | 4 End of Sprint-4  | 0

The planned burndown starts at 28 story points and reduces as the team completes the incident classification automation user stories.

================================================================================

SPRINT PLANNING - TEAM ROLES AND DELIVERY FLOW

================================================================================

Team Member Responsibilities:

- Karthick G (Team Leader)    : Coordinate sprint planning, Flow Designer keyword logic design, routing rules, and overall review.

- Kabilan M           : Design Incident Request forms on Service Portal, UI policies, notifications, and client scripts.

- Sathish Raj B              : Work on input validation, keyword analysis actions, assignment group routing logic, and testing.

- Manoj Mari M       : Handle status tracking dashboards, helpdesk reports, audit logging, and User Acceptance Testing (UAT).

Sprint Delivery Flow:

- Student/Teacher submits an IT incident ticket through the ServiceNow Service Portal.

- System validates mandatory fields (Short Description & Description).

- Flow Designer triggers immediately upon ticket creation and parses keywords.

- System automatically assigns Category, Subcategory, and Priority based on identified keywords.

- Ticket is routed directly to the appropriate IT Support Assignment Group.

- Automated email/portal notifications are sent to the requester with classification details.

- IT support staff works on the ticket, updates work notes, and resolves the issue.

- Helpdesk dashboards and audit logs track classification accuracy, resolution time, and workflow history.

================================================================================

REFERENCES

================================================================================

- ServiceNow - Service Catalog and Incident Management Concepts[cite: 9].

- ServiceNow - Flow Designer and Workflow Automation Concepts[cite: 9].

- ServiceNow - Data Lookup Rules and Automated Ticket Routing[cite: 9].

- Atlassian - Agile Project Management, Sprint Planning, Velocity, and Burndown Chart Concepts[cite:

9].